INTERNAL AUDIT AND REVIEW RECORD

Evidence Item S5-05  |  Section 5 — Governance and Accountability  |  Urielle AI Audit Template

ISO 42001 cl.9.2 (Internal Audit)  |  ISO 42001 cl.9.3 (Management Review)  |  NIST AI RMF GOVERN 5  |  EU AI Act Art.9

Evidence of internal audit, management review, or governance committee review in last 12 months    FILLED = NCAOS-Urielle reference    [ CREAM ] = Replace per engagement    v1.0  |  June 2026  |  Confidential

HOW TO USE THIS TEMPLATE Reusable Urielle AI template for Evidence Item S5-05 — Internal Audit or Review Record. Satisfies ISO 42001 cl.9.2 (internal audit), cl.9.3 (management review), and NIST AI RMF GOVERN 5. NCAOS-Urielle is pre-filled with its actual Phase 07 governance review as the reference engagement. The Evidence Request requires: evidence of internal audit, management review, or governance committee review in the last 12 months. Three equally valid forms: - INTERNAL AUDIT (ISO 42001 cl.9.2) — a structured review of the AI management system against the standard's requirements. For small organisations without a separate audit function: the system owner may conduct a self-audit if they document their methodology, scope, criteria, and findings. - MANAGEMENT REVIEW (ISO 42001 cl.9.3) — a review by top management of the AIMS performance, adequacy, and suitability. Outputs must include decisions and actions. Minutes or a written record is the evidence. - GOVERNANCE COMMITTEE REVIEW — for organisations with an AI ethics board, AI governance committee, or similar body. Meeting minutes with attendance, agenda, discussion, and decisions made. - NCAOS-Urielle uses the Management Review + Self-Audit combined format — appropriate for a founder-led consultancy where the system owner IS top management. Both are documented in this record. - Duplicate for each engagement. NCAOS-Urielle reference is permanent — do not overwrite.

| SECTION 1 — DOCUMENT CONTROL |  |  |
| --- | --- | --- |
| Field | NCAOS-Urielle (Reference) | [ Your Engagement ] |
| Evidence Item | S5-05 — Internal Audit and Review Record | [S5-05] |
| AI System | NCAOS-Urielle EGS v1.0-rc | [System name and version] |
| Engagement Ref | [ERT-2026-001] | [ERT-YYYY-NNN] |
| Auditor | William Hartono / Urielle AI — wholidipro@urielle-ai.com | [Auditor name / firm] |
| Review Type | Combined: Management Review (ISO 42001 cl.9.3) + Self-Audit (ISO 42001 cl.9.2) — appropriate for founder-led AI governance practice. | [Internal Audit / Management Review / Governance Committee Review / Combined] |
| Review Lead | William Hartono (Founder, Urielle AI) — top management and system owner. | [Named individual — who led the review] |
| Review Date | June 2026 — upon v1.0-rc tagging (Phase 07 completion). Review conducted as part of deployment approval process. | [DD Month YYYY — date review was conducted] |
| Review Period | 12-month period: July 2025 – June 2026 (inception to v1.0-rc) | [DD Month YYYY – DD Month YYYY] |
| Next Review Date | December 2026 (6-month review cycle per S1-05 owner schedule) | [DD Month YYYY — next scheduled review] |
| Related Items | S1-05 (Owner accountability — review cycle), S2-05 (Deployment Approval — gates assessed in this review), S5-01 (AI Policy — reviewed), S5-02 (Risk Register — reviewed) | [Cross-reference S1-05, S2-05, S5-01, S5-02] |
| Status | Final — v1.0 | [Draft / Final] |

SECTION 2 — MANAGEMENT REVIEW RECORD (ISO 42001 cl.9.3)

TEMPLATE NOTE: ISO 42001 cl.9.3 requires management to review the AI management system at planned intervals. The review must consider: audit results, performance data, risks, stakeholder feedback, and improvement opportunities. Outputs must include decisions on opportunities for improvement and changes needed.

MANAGEMENT REVIEW; Date: June 2026; Reviewed by: William Hartono; Role: Founder / Top Management. cl.9.3.2 — Review Inputs (a) Status of actions from previous management reviews: First management review — no prior actions to follow up. This review establishes the baseline for future reviews. (b) Changes in external and internal issues relevant to the AIMS: - External: EU AI Act entered into force August 2024; implementing acts and guidance continue to develop as of June 2026. ISO 42001:2023 published and adopted as the governance framework for this system. - External: AI Verify Foundation (AIVF) established AI Assurance Exchange — Urielle AI is a General Member. Regulatory expectations for AI audit evidence are crystallising. - Internal: NCAOS-Urielle completed 7-phase build (January–June 2026). Bilateral NDA with NCAOS Japan (Toru) executed. v1.0-rc tagged. - Internal: One genuine incident (INC-2026-01 — RBAC privilege escalation) identified and remediated during Phase 05. Corrective action confirmed effective. (c) AI management system performance and effectiveness: - 229/229 automated tests passing (100% pass rate across all 7 phases). - 11/11 penetration tests completed; all Critical and High findings remediated. - AuditSignal completeness: 100% (4,847/4,847 boundary events audited in 30-day pilot period). - Monitoring active: S3-01 to S3-06 evidence suite complete. Alert log maintained. Drift detection confirmed absent. - 7 of 10 S2-05 deployment approval gates unconditional PASS. 3 conditional — conditions documented with owners and timelines. (d) Adequacy of resources: William Hartono (Founder, FHCA credential) operates as a one-person practice with bilateral support from Toru (NCAOS Japan). Resource adequacy is assessed as SUFFICIENT for v1.0-rc pilot stage. Production deployment will require consideration of additional resource for: production monitoring platform selection and configuration, performance benchmarking execution, and broader stakeholder policy review (COND-05). (e) Performance of relevant interested parties: - Toru (NCAOS Japan): Phase 07 bilateral review completed. Independent validation of governance terminal and AuditSignal interpretability. No blocking feedback. Bilateral partner performance: SATISFACTORY. - AI Verify Foundation: AIVF General Membership active. AI Assurance Exchange participation enabled early access to regulatory guidance. Engagement: ACTIVE. (f) Opportunities for improvement: - Performance benchmarking (S2-05 COND-01/02) — required before production go-live. - Production monitoring platform selection — Admin Terminal dashboard sufficient for pilot; production requires dedicated monitoring infrastructure. - Broader stakeholder policy review (COND-05) — policy authorship bias (BF-01) requires expanded stakeholder input. - Role separation (Admin/Auditor) — currently held by same individual; must be separated before production. - Decommission plan — not yet defined; required before production. cl.9.3.3 — Review Outputs (Decisions and Actions) Decision 1 — Conditional Approval for Pilot Deployment: DECISION: NCAOS-Urielle EGS v1.0-rc is CONDITIONALLY APPROVED for pilot deployment to the local test environment. Full production deployment is conditional on completion of S2-05 COND-01 through COND-06. Decision 2 — Risk Register Accepted: DECISION: The S5-02 Risk Register (17 risks, all residual at LOW or MEDIUM) is accepted as appropriate for the current deployment scope. Risk R-OPS-02 (performance benchmarking deferred) is noted as requiring resolution before production. Decision 3 — AI Policy v1.0 Adopted: DECISION: The S5-01 AI Policy v1.0 is adopted effective June 2026. Next review: December 2026. Decision 4 — Next Review Scheduled: DECISION: Next management review scheduled December 2026 (6-month cycle). Trigger conditions for unscheduled review remain as defined in S5-01 §5. Action Log: Action Ref; Action Required; Owner / Target Date; Status. MR-01; Complete production performance benchmarking (S2-05 COND-01/02); W. Hartono — before production go-live; OPEN. MR-02; Select and configure production monitoring platform; W. Hartono — before production go-live; OPEN. MR-03; Define production data retention policy (S2-05 COND-03); W. Hartono — before production go-live; OPEN. MR-04; Implement tenant feedback channel (S2-05 COND-04); W. Hartono — before production go-live; OPEN. MR-05; Conduct broader stakeholder policy review with ≥3 external tenants (S2-05 COND-05); W. Hartono — v1.1 release; OPEN. MR-06; Enforce Admin/Auditor role separation before production; W. Hartono — before production go-live; OPEN. MR-07; Schedule December 2026 management review; W. Hartono — Dec 2026; SCHEDULED. Review completed and actions recorded by: William Hartono — June 2026

[ YOUR ENGAGEMENT — Management Review Record ] [ Complete one management review record per 12-month period. Include all cl.9.3.2 inputs and cl.9.3.3 outputs. Outputs must include specific decisions and actions with named owners — not just a summary of what was discussed. ] cl.9.3.2 Inputs to address: - (a) Status of actions from previous management reviews - (b) Changes in external and internal issues (regulatory, organisational, technical) - (c) AI management system performance: audit results, monitoring data, incident data - (d) Adequacy of resources (people, budget, tools) - (e) Performance of relevant interested parties (customers, partners, regulators) - (f) Opportunities for improvement cl.9.3.3 Outputs required: - Decisions on opportunities for improvement - Any need for changes to the AIMS (scope, policy, objectives, resources) - Resource needs (budget, people, tools) [ Date / Participants / Decisions / Action Log (owner + target date + status) ]

SECTION 3 — INTERNAL AUDIT RECORD (ISO 42001 cl.9.2)

TEMPLATE NOTE: ISO 42001 cl.9.2 requires internal audits at planned intervals. For small organisations: the system owner may self-audit if they document the audit programme, criteria, scope, methodology, and findings. The key requirement is that findings are documented, root causes identified, and corrective actions taken. NCAOS-Urielle conducts a self-audit using the evidence suite as audit criteria.

INTERNAL AUDIT; Audit Date: June 2026; Auditor: William Hartono (self-audit); Audit Type: Self-audit (cl.9.2). cl.9.2 Audit Programme Audit Scope: Full AI Management System (AIMS) for NCAOS-Urielle EGS v1.0-rc. All clauses of ISO 42001:2023 applicable to a Limited Risk AI system at pilot deployment stage. Audit Criteria: ISO 42001:2023 requirements; EU AI Act Art.9, 13, 14; NIST AI RMF GOVERN function; the organisation's own AI Policy (S5-01); and the 30-document evidence suite (S1-01 to S5-05). Audit Methodology: Document review — each evidence item reviewed against its stated requirements and cross-checked for internal consistency. Gaps between requirements and evidence documented as findings. All 30 evidence items in scope.

| SECTION 4 — AUDIT FINDINGS REGISTER (cl.9.2 output) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TEMPLATE NOTE: All findings from the internal audit — including those subsequently closed — must be listed here. Auditors expect a finding register that shows the audit was rigorous, not just a confirmation that everything is fine. Closed findings demonstrate a functional corrective action process. |  |  |  |  |  |  |  |
| Finding Ref | Audit Area | Finding Description | Severity | Corrective Action | Owner | Due Date | Status |
| AF-001 | Training & Validation | S2-03 DFR-01: Bias/fairness assessment deferred. No formal fairness testing conducted at v1.0-rc. | MEDIUM | S2-04 Bias Assessment completed (applicability assessment + governance-equivalent test). BF-01 broader stakeholder review planned for v1.1. | W. Hartono | v1.1 | DEFERRED |
| AF-002 | Training & Validation | S2-03 DFR-02: Performance benchmarking not conducted. API latency and throughput thresholds not yet defined. | MEDIUM | S2-05 COND-01/02: benchmarking required before production go-live. Indicative data collected (P95 189ms). Action MR-01 raised. | W. Hartono | Pre-production | OPEN |
| AF-003 | Training & Validation | S2-03 DFR-03: Production-scale load testing not conducted. Test environment does not replicate production scale. | MEDIUM | S2-05 COND-02: load testing required before production. Action MR-01 covers this. | W. Hartono | Pre-production | OPEN |
| AF-004 | Security | S2-03 FND-P05-01 (CLOSED): RBAC privilege escalation — Viewer role accessing EventStore query via API. Detected by D-02 probe. | HIGH | API-level role check added. All 4 role probes retested. D-02 daily probe confirmed effective. INC-2026-01 CLOSED. | W. Hartono | 10 May 2026 | CLOSED |
| AF-005 | Runtime Monitoring | S3-01 E-01/E-02: Performance monitoring thresholds defined as TBD. Monitoring items exist without trigger thresholds. | MEDIUM | Indicative baselines documented. Formal thresholds to be set post-benchmark (MR-01). Thresholds will be defined before production go-live. | W. Hartono | Pre-production | OPEN |
| AF-006 | Runtime Monitoring | S3-01: Production monitoring tooling not selected. Admin Terminal dashboard sufficient for pilot; production monitoring platform undefined. | MEDIUM | Action MR-02 raised: production monitoring platform to be selected before go-live. | W. Hartono | Pre-production | OPEN |
| AF-007 | Governance & Accountability | S3-05 §5: Admin and Auditor roles held by same individual (W. Hartono). Role separation not enforced at v1.0-rc pilot stage. | MEDIUM | Disclosed in S3-05 §5 as pilot-stage limitation. Role separation required before production. Action MR-06 raised. | W. Hartono | Pre-production | OPEN |
| AF-008 | Governance & Accountability | S2-01 §8 / S4-04: Decommission plan not yet defined. No formal system retirement procedure exists. | LOW | Noted as limitation in S2-01 §8 (AMBER). Will be defined before production deployment as part of full AIMS documentation. | W. Hartono | Pre-production | OPEN |
| AF-009 | Governance & Accountability | S3-06: Production rollback timing not validated in production environment. Rollback tested in local dev env only (35 min). | LOW | Disclosed in S4-04 §6. Production timing to be validated during production go-live preparation. | W. Hartono | Pre-production | OPEN |
| AF-010 | Bias / Fairness | S2-04 BF-01: Policy authorship bias — rule sets authored by small bilateral team without broader stakeholder input. | MEDIUM | Bilateral review completed (Phase 07). Broader stakeholder review with ≥3 external tenants planned for v1.1 (COND-05, MR-05). | W. Hartono | v1.1 | DEFERRED |
| AF-011 | Privacy | S4-01 §5 / S2-02: Production data retention policy not defined. Runtime audit logs retention TBD. | MEDIUM | Noted in S2-02 §8 (AMBER) and S4-01 §5. Retention policy required before production. Action MR-03 raised. | W. Hartono | Pre-production | OPEN |
| AF-012 | Governance | S4-03 CHG-2026-12: Accepted risk for REACT-2026-0091 (dev dependency CVE) formally documented but not yet reviewed by independent party. | LOW | Accepted risk formally documented. Dev-only dependency confirmed not in production build. No further action required at this stage. | W. Hartono | Dec 2026 | MONITORED |
| [AF-###] | [Audit Area] | [Finding: what requirement is not met, or what gap was identified] | [HIGH/MED/LOW] | [Corrective action taken or planned] | [Owner] | [DD Mon YYYY] | [OPEN/CLOSED/DEFERRED/MONITORED] |

SECTION 5 — AUDIT SUMMARY AND OVERALL OPINION

NCAOS-Urielle EGS v1.0-rc — Internal Audit Opinion (June 2026) Overall Opinion; SATISFACTORY WITH CONDITIONS — AI Management System is appropriate for pilot deployment. 12 findings identified; 1 CLOSED (HIGH — security finding remediated), 7 OPEN/DEFERRED (all MEDIUM — non-blocking for pilot stage), 4 OPEN (MEDIUM/LOW — pre-production requirements).. Total Findings; 12 total: 1 HIGH (CLOSED), 9 MEDIUM (7 OPEN/DEFERRED, 2 OPEN), 2 LOW (OPEN/MONITORED). Closed Findings; 1 (AF-004: RBAC privilege escalation — INC-2026-01 remediated). Open/Pre-production; 7 findings require resolution before production go-live (AF-002, AF-003, AF-005, AF-006, AF-007, AF-008/009 — all documented in S2-05 conditional actions). Deferred/v1.1; 3 findings deferred to v1.1 (AF-001, AF-010 — bias; not blocking for pilot). Audit Opinion Basis; Evidence suite (S1-01 to S5-04) reviewed against ISO 42001:2023 requirements, EU AI Act provisions, and the organisation's AI Policy (S5-01). All findings are pre-existing and disclosed — no new material gaps identified by this audit.. Conformity Statement; The AIMS demonstrates substantive conformity with ISO 42001:2023 for a Limited Risk AI system at pilot deployment stage. Non-conformities are documented and have action plans. The system is not recommended for full production deployment until pre-production conditions (MR-01 to MR-06) are resolved..

SECTION 6 — TEMPLATE: INTERNAL AUDIT RECORD [ Replace for Your Engagement ]

TEMPLATE NOTE: For new engagements: replace this section with your own audit or review record. The minimum content required by ISO 42001 cl.9.2 and cl.9.3 is listed below. If your organisation has a separate governance committee: substitute meeting minutes in this format, ensuring decisions and actions are explicitly recorded.

MANAGEMENT REVIEW / INTERNAL AUDIT — [ Your Organisation ] [Date]; [Review type: Management Review / Internal Audit / Governance Committee]; [Conducted by — named individual(s)]; [Duration / location / format]. AGENDA / REVIEW INPUTS (cl.9.3.2): - [Status of actions from prior review] - [Regulatory / market changes since last review] - [AIMS performance: audit results, monitoring data, incident log, KPIs] - [Resource adequacy: people, tools, budget] - [Interested party feedback: client feedback, regulator communications, partner updates] - [Improvement opportunities identified since last review] DISCUSSION SUMMARY: [Summarise the substantive discussion — what was examined, what concerns were raised, what evidence was reviewed. 'Everything is fine' is not sufficient — auditors need to see that a genuine review took place.] DECISIONS AND ACTIONS (cl.9.3.3 — mandatory outputs): - [Decision 1: describe the specific decision made (approve / reject / conditionally approve / require further assessment)] - [Decision 2: changes needed to the AIMS — scope / policy / objectives / resources] ACTION LOG: [Action Ref] ¦ [Action] ¦ [Owner — named individual] ¦ [Due Date] ¦ [Status] SIGNED OFF BY: Name: ___________________________ Title: ___________________________ Date: ___________________________

SECTION 7 — REVIEW LEAD ATTESTATION

I, the named review lead below, certify that: - The management review in Section 2 was actually conducted — it is not a retrospective document produced for audit purposes. The decisions and actions recorded reflect genuine governance decisions made at the review date. - The internal audit in Sections 3–5 was conducted using the evidence suite as audit criteria. Findings were identified through genuine examination — not pre-populated with known issues without examination. - The findings register in Section 4 is complete — all significant gaps identified during the review are recorded, including those subsequently remediated or deferred. No finding has been omitted because it was uncomfortable to disclose. - The corrective actions recorded have named owners and target dates. Actions marked OPEN represent genuine commitments — not aspirational plans without accountability. - This document is submitted as Evidence Item S5-05 in response to the Urielle AI Evidence Request. NCAOS-Urielle Reference Review Type: Combined MR + Self-Audit Name: William Hartono Title: Founder, Urielle AI / FHCA Review Date: June 2026 Signed: ___________________________; [ Your Engagement — Replace ] Review Type: [MR / Internal Audit / Committee Review] Name: [Full Name] Title: [Title, Organisation] Review Date: [DD Month YYYY] Signed: ___________________________.

Internal Audit and Review Record  |  S5-05 Template  |  Urielle AI  |  Confidential  |  Duplicate — do not overwrite reference